Product Requirements Document Render · Career Launch Dashboard A student-facing AI career readiness tool for Digital Media Arts graduates Version: 0.2 — Phase 1 & 2 built · Status: Active Development · March 13, 2026 Michelle B. · Digital Media Arts Faculty · Glendale Community College

# 1. Executive Summary

| The Problem Creative students at community colleges graduate with strong portfolios but no systematic plan for using them. They lose Canvas access after graduation — and with it, all their coursework — with no career launch infrastructure in place. The typical result: students graduate, say "now what?", and lose momentum at the most critical moment of their career launch. | The Solution Render is a student-facing AI career dashboard built to be populated during AVC 248 (Design Self Promotion at GCC) and owned by the student after graduation. Students don't face a blank AI prompt — they interact with a structured tool designed for their specific situation, building a career launch system they actually know how to use. |
| --- | --- |

By graduation, students leave with a fully populated career launchpad: goals, links, resume drafts, job search history, skills gap analysis, networking contacts, and a personalized professional development plan — all in one tool they own forever.

# 2. Product Vision

## 2.1 Vision Statement

What if students left your course not just with completed assignments, but with a personalized career launch system they built themselves — and know how to keep using?

Render is the answer to "now what do I do?" — a living career dashboard that students build incrementally across a semester and take with them when they graduate.

## 2.2 Two-Product Architecture

|  | Product | Purpose | Status |
| --- | --- | --- | --- |
| 1 | In-Class Gathering Interface | Structured data entry tool used during AVC 248. Students populate it week by week as assignments are completed. AI assists with analysis, cover letters, and lead generation. | ✓ Phase 1 & 2 built |
| 2 | Post-Graduation Dashboard | The persistent career launchpad exported from Product 1. Students own this forever. Includes customizable themes, all their semester work, and ongoing AI career tools. | Planned — Week 15 export |

# 3. Users & Context

## 3.1 Primary Users

| User | Context | Needs from Render |
| --- | --- | --- |
| DMA Students | Finishing AVC 248. Portfolios done. May be seeking employment, freelance clients, or both. | Structured guidance, not blank prompts. Somewhere to put work they've already done. A plan for what comes next. |
| Animation Students | Portfolio-focused. Targeting studios, production companies, streaming platforms. Reel is primary job search tool. | Reel link prominent. Industry-specific job analysis. Animation software skill tracking. |
| Photography Students | Mix of commercial and fine art. Client-finding as relevant as job-searching. Instagram and portfolio site are key. | Freelance client track. Social media links. Commercial vs. editorial distinction. |
| Video Production | Targeting agencies, corporate video, broadcast, or building a freelance production company. | Both tracks relevant. Reel + portfolio. Spec sheet and contract templates. |
| UX Design Students | Most likely pursuing employment at tech companies. Case study portfolio is critical. LinkedIn is primary platform. | Job search focus. Case study links. UX-specific skill gap analysis. |
| Instructor (Michelle B.) | Runs AVC 248. 24 students. Wants Career Services to benefit from the data. | Instructor settings panel. Google Sheet pipeline to Career Services. No FERPA-sensitive data transmitted. |
| Career Services (GCC) | Wants employer intelligence to build internship pipelines and employer relationships. | Anonymous aggregated data: employer names, job titles, programs. No student names or MEIDs. |

## 3.2 Course Context

- Course: AVC 248 Design Self Promotion — 15 weeks, online, asynchronous

- Class size: approximately 24 students per semester

- Students come in with portfolios already done — they need to know how to use them

- Canvas access ends after graduation — Render must be self-contained after export

- Student devices: mix of Mac, Windows, and mobile — tool must be device-agnostic

# 4. Features & Build Phases

| Phase | Section | Weeks | Key Features | Status |
| --- | --- | --- | --- | --- |
| 1 | Profile + Goals + Links Hub | 1–3 | MEID auth, program selection, employment/freelance track (both can be active simultaneously), weekly commitment sliders, links hub (LinkedIn, Behance, portfolio, reel, Instagram, GitHub), goals & identity statements, dream job/client, target market, 3-year vision. | ✓ Built |
| 2 | Job / Client Log | 2–13 | Employment tab: paste job description, AI skills gap analysis, AI cover letter generation, status tracker (Saved → Applied → Interview → Offer/Pass). Freelance tab: describe ideal client type, AI generates search strategies + 8–10 real prospect names, outreach guidance, pricing check. Google Sheet pipeline sends anonymous employer data to Career Services. | ✓ Built |
| 3 | Resume Vault | 4–9 | Store and label resume drafts (1st–4th). Instructor feedback field per draft. Active resume flag. AI generates tailored version for specific saved jobs. | Planned |
| 4 | Skills & PD | 5–13 | Software stack checklist by program. Skills-to-build list auto-populated from job search gaps. AI recommends free resources (Coursera, YouTube, LinkedIn Learning). PD activity log. Portfolio project idea generator. | Planned |
| 5 | Networking | 11–12 | Contact log with outreach status tracker. AI drafts personalized LinkedIn connection messages. Mentor tracker with follow-up. Connects to job/client log entries. | Planned |
| 6 | Launch Plan | 15 | Interview prep: pulls saved jobs, generates role-specific questions. Final PD plan: AI generates from goals + gaps + weekly hours. Dashboard export: generates Product 2 from all accumulated data. | Planned |

# 5. Data Architecture & Privacy

## 5.1 Data Storage

All student data in the current prototype is stored in browser localStorage — data stays on the student's own device. This is intentional for the pilot semester.

- No server, no database, no third-party data storage in current build

- Students export their data as a JSON file saved to their own Google Drive for backup

- Auto-save runs every 60 seconds within the session

- Future migration path: Maricopa Google infrastructure or school server

## 5.2 FERPA Considerations

| Data Type | Where It Goes | FERPA Status |
| --- | --- | --- |
| MEID, password, name, goals, job history, resume text | Browser localStorage only — stays on student's device | ✓ Safe — never transmitted |
| Employer name, job title, URL, interest level, program area | Google Sheet via Apps Script (Career Services pipeline) | ✓ Safe — no student identifiers |
| Full student data export (JSON) | Student's own Google Drive — they control it | ✓ Safe — student owns data |
| Future: full cloud sync | Maricopa Google infrastructure or school server | ⚑ Requires FERPA agreement — not yet implemented |

## 5.3 Career Services Pipeline

When a student saves an employment job entry, Render sends an anonymous row to a Google Sheet via Google Apps Script. Career Services gets a live feed of which companies GCC DMA students are targeting.

Data sent to Career Services Google Sheet Date · Employer Name · Job Title · Job URL · Interest Level · Program Area NOT sent: student name, MEID, or any personally identifiable information.

# 6. Technical Specification

## 6.1 Current Stack

- Frontend: Single HTML file — vanilla JavaScript, CSS, no framework

- Authentication: localStorage-based MEID + password (prototype only)

- Persistence: browser localStorage, keyed by MEID

- AI: Anthropic Claude API (claude-sonnet-4-20250514) via direct fetch calls

- Career Services pipeline: Google Apps Script Web App (POST endpoint, no-cors mode)

- Hosting: GitHub Pages (singletrackmom.github.io/canvas/avc248/render/)

- Export: JSON file download + future Google Drive integration

## 6.2 AI Functions

| AI Function | Input | Output |
| --- | --- | --- |
| Job Analysis | Student profile + goals + full job description | Role summary, skills match, skills to develop with free resources, how to position yourself, red flags |
| Cover Letter | Student profile + job description + prior analysis | Tailored 3-paragraph cover letter, specific to role and student background, no clichés |
| Freelance Lead Gen | Student profile + client type + services + rate | Search strategies, 5 specific places to find clients, 8–10 real prospect names, pricing reality check |
| Skills & PD (Phase 4) | Student profile + skill gaps from job log | Free course recommendations, new portfolio project ideas |
| Interview Prep (Phase 6) | Student profile + saved job description | Role-specific interview questions, suggested answer frameworks |
| PD Plan (Phase 6) | All accumulated student data + weekly hours | Personalized professional development plan for post-graduation |

# 7. Product 2 — The Render Dashboard

## 7.1 Overview

Product 2 is the persistent career dashboard students keep after graduation. Generated from data accumulated in Product 1. Students can no longer access Canvas after graduation — Product 2 is what they own and control going forward.

## 7.2 Theme Options

Product 2 includes 4 customizable color and typography palette options:

| # | Theme | Colors | Typography |
| --- | --- | --- | --- |
| 1 | Floral (default) | Plum, sage, rose, gold on warm paper — matches AVC 248 site | Lora + DM Sans |
| 2 | Studio Dark | Near-black, warm white, electric accent — editorial/agency feel | Playfair Display + DM Sans |
| 3 | Clean Minimal | White background, charcoal type, single accent — corporate/tech | Inter + Inter |
| 4 | Bold Editorial | High contrast, large type, strong blocks — motion/entertainment | Bebas Neue + DM Sans |

# 8. Open Questions

| Question | Priority | Notes |
| --- | --- | --- |
| How should authentication work long-term? MEID + password is prototype-only. | High | Google OAuth with Maricopa account is the cleanest FERPA-safe option. Requires IT coordination. |
| Where does student data live after pilot? localStorage is not durable. | High | Maricopa Google Drive or school server. Needs IT and FERPA review. |
| Should the tool be shared across MCCCD or remain GCC-specific? | Medium | If it works, other DMA programs in the district could use it. Would require abstraction of course-specific content. |
| Does Career Services want to actively manage the Google Sheet, or just receive a report? | Medium | Determines how the pipeline is structured and whether a notification system is needed. |
| Should Product 2 be a hosted web app or a downloadable HTML file? | Medium | Hosted is more durable. Downloadable is simpler. Pilot will be downloadable. |
| Should there be an instructor view showing class-wide progress? | Low | Useful for grading and engagement, but raises FERPA questions. Would need explicit student consent. |

# 9. Roadmap

| Milestone | Target | Deliverable |
| --- | --- | --- |
| Phase 1–2 complete | March 2026 ✓ | Profile, Goals, Links Hub, Job/Client Log with AI analysis and Career Services pipeline. Deployed and ready to test. |
| Phase 3 — Resume Vault | April 2026 | Resume draft storage, feedback fields, active resume flag, tailored resume generation per saved job. |
| Phase 4 — Skills & PD | April 2026 | Software stack map, gap analysis from job log, AI resource recommendations, portfolio project idea generator. |
| Phase 5 — Networking | May 2026 | Contact log, outreach tracker, AI LinkedIn message drafting, mentor follow-up. |
| Phase 6 — Launch Plan | May 2026 | Interview prep, Big Interview integration, final PD plan generation, Product 2 export. |
| Product 2 — Dashboard | May 2026 | Post-graduation dashboard with 4 theme options. Exportable from Product 1 at Week 15. |
| Pilot — AVC 248 | Fall 2026 | First full semester deployment with live students. Feedback collection and iteration. |

# Appendix: Key References

- Render tool (current build): singletrackmom.github.io/canvas/avc248/render/

- AVC 248 course site: singletrackmom.github.io/canvas/avc248/

- Big Interview (GCC): gccaz.biginterview.com — code GCCMARICOPA, assignment cea436

- Career Services: gccaz.edu/student-life/career-services

- AIGA Standard Contract: aiga.org/resources/aiga-standard-form-of-agreement-for-design-services

- AVC 248 15-Week Schedule: singletrackmom.github.io/canvas/avc248/course-schedule.html